|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase 1: Planning & Design |  |  |  |  |
| 1.1 | Finalize Documentation & Rationale | 1 | None | Written Report (Draft 1) |
| 1.2 | Design Database Schema & Entities | 1 | None | List of Attributes/PK/FK |
| 1.3 | Create UML Class Diagram | 1 | 1.2 | UML Diagram Image |
| 1.4 | Develop Project Plan (This task) | 0.5 | 1.1 and 1.3 | Project Plan Table |
| Phase 2: Prototype Development |  |  |  |  |
| 2.1 | Initial ASP.NET Core MVC Setup | 0.5 | 1.1 | Project Solution Structure |
| 2.2 | Design Login & Dashboard UI | 1.5 | 2.1 | Login & Lecturer Dashboard (.cshtml) |
| 2.3 | Design Claim Submission Form UI | 2 | 2.1 and 1.3 | Claim Submission Form (.cshtml) |
| 2.4 | Design Admin/Manager Dashboard UI | 1.5 | 2.1 and 1.3 | Admin Dashboard/Review (.cshtml) |
| Phase 3: Finalization & Submission |  |  |  |  |
| 3.1 | Implement Version Control (5 Commits) | 1 | 2.2, 2.3 and 2.4 | Updated GitHub Repository |
| 3.2 | Compile & Format Final Report | 1 | All tasks | Final MS Word Document |
| Total Time |  | 10 Days |  |  |